Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26-05-2025 |
| --- | --- |
| Team ID |  |
| Project Name | StaffSync - Modern Human Resource Management Solution |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication & Role-Based Access | USN-1 | As a developer, I can set up the MERN project structure (Client and Server) and connect it to MongoDB. | 3 | High |  |
|  |  | USN-2 | As a user, I can register and log in securely using JWT authentication with hashed passwords. | 5 | High |  |
|  |  | USN-3 | As a user, I am redirected to the HR, Manager or Employee dashboard based on my role after login. | 3 | High |  |
|  |  | USN-4 | As a user, I can access only the features permitted for my role through protected routes (role-based access control). | 5 | High |  |
|  |  | USN-5 | As a user, I can log out securely to end my session. | 2 | Medium |  |
|  |  | USN-6 | As a user, I can open a responsive home page to navigate to login and registration. | 2 | Medium |  |
| Sprint-2 | Employee Management & Profile | USN-7 | As HR, I can add a new employee record. | 3 | High |  |
|  |  | USN-8 | As HR, I can view the list of all employees with pagination. | 3 | High |  |
|  |  | USN-9 | As HR, I can edit an employee's details. | 3 | High |  |
|  |  | USN-10 | As HR, I can delete an employee record. | 2 | Medium |  |
|  |  | USN-11 | As HR, I can manage manager records. | 2 | Medium |  |
|  |  | USN-12 | As an employee, I can view my profile page. | 2 | High |  |
|  |  | USN-13 | As an employee, I can update my personal information. | 3 | High |  |
|  |  | USN-14 | As a manager, I can view and manage the members of my team. | 2 | Medium |  |
| Sprint-3 | Attendance & Leave Management | USN-15 | As an employee, I can mark my daily attendance. | 3 | High |  |
|  |  | USN-16 | As an employee, I can view my attendance records. | 2 | Medium |  |
|  |  | USN-17 | As HR, I can track the attendance of all employees. | 3 | High |  |
|  |  | USN-18 | As an employee, I can apply for leave by entering the start and end dates. | 3 | High |  |
|  |  | USN-19 | As an employee, I can view the status of my leave requests. | 2 | High |  |
|  |  | USN-20 | As a manager, I can review and approve or reject the leave requests of my team. | 5 | High |  |
|  |  | USN-21 | As HR, I can manage leave requests by viewing, approving or rejecting them. | 2 | High |  |
| Sprint-4 | Announcements, Training & Reports | USN-22 | As HR, I can post announcements and company news for the organization. | 3 | High |  |
|  |  | USN-23 | As an employee, I can view company announcements and news. | 2 | Medium |  |
|  |  | USN-24 | As a manager, I can create and assign training programs to my team. | 3 | Medium |  |
|  |  | USN-25 | As an employee, I can access my assigned training programs. | 2 | Medium |  |
|  |  | USN-26 | As a manager, I can view the attendance of my team. | 2 | Medium |  |
|  |  | USN-27 | As HR, I can view reports and analytics on attendance, leave and employee data. | 3 | Medium |  |
|  |  | USN-28 | As a user, I can see a dashboard with the key information for my role (HR, Manager or Employee). | 3 | Medium |  |
|  |  | USN-29 | As a user, I get faster responses through pagination, lazy loading and database indexing. | 2 | Medium |  |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 1 May 2025 | 2 june 2025 | 20 | 2 june 2025 |
| Sprint-2 | 20 | 6 Days | 3 May 2025 | 4 june 2025 | 20 | 4 june 2025 |
| Sprint-3 | 20 | 6 Days | 5 May 2025 | 6 june 2025 | 20 | 6 june 2025 |
| Sprint-4 | 20 | 6 Days | 7 May 2025 | 8 june 2025 | 20 | 8 june 2025 |

Velocity: 80 story points over 4 sprints = 20 story points per sprint (average 3.3 story points per day over a 6-day sprint).